## Slide 1: Team Robot Follower
Sprint #5

## Slide 2: Current Sprint
Began implementation of follower code
  Using Aruco Tag to determine orientation of lead vehicle compared to follower vehicle
  Based on what follower sees, translate to wheel movement

## Slide 3: Current Sprint
Implemented video streaming from picars to client
Refactored code PiCar to integrate computer vision and client streaming
Reconfigured python packages in order to integrate computer vision

## Slide 4: Current Sprint
Wrapping up desktop application
  Improved UI
  Quality of life changes
    Input validation
    Boundary checks
  Added minor feature
    Direct IP connection
    Multiple leaders debugging
  Minor bug fixing

## Slide 5: Challenges & Risks
Implemented streaming code before image recognition
  Created conflicts in opencv
Conflicts with dependencies between libraries
  Build opencv from source code rather than using package installation managers
Understanding mathematics behind follower orientation
  Working on getting follower to position itself at certain point behind lead vehicle

## Slide 6: Mitigation Plan
Weekend + Non-Regular Meetings to ensure we stayed on track
  Groups working on client, server, and picar’s met separately
Increased discord communication to assist each other in error trapping

## Slide 7: Next Sprint
Attach QR Aruco Tags to vehicles
Complete Collision Detection for Follower Vehicle
  Standardize distance follower stays from leader
Draw camera debug information over video stream
Fine-tune Follower Code for Optimal Following
Client setting for distance follower stays from leader

## Slide 8: DEMO