## Slide 1: Project #3 - Robot Follower

## Slide 2: Current Sprint
Changed requirements
Tweaked Desktop Application
GRPC implementation
Building car kits - configuring raspberry pi’s & servos

## Slide 3: Risks & Challenges
Hardware just arrived (batteries not included!)
Separate systems
Wireless network here at school (can’t ssh or lan scan)

## Slide 4: Mitigation Plan
Many in-person meetings every week
Testing messaging protocol on local host
Using our own router for a closed network
Study open source repo

## Slide 5: Next Sprint
Get Both Cars Moving
Finalize Client
Implement Follower Vehicle Algorithm

## Slide 6: New Image Recognition-Artificial Visual Fiducials
Switched from checkerboard pattern idea.
The unique fiducials allow for easy visual recognition w/ each being numbered.
Very lightweight
Simplifies follower protocol

## Slide 7: DEMO